Scenario: The Office Reorganization Project

Eli works for ABC company as a project manager. Eli recently completed an office reorganization project. The goals of the project were to:

- Revamp the main office area to remove unnecessary items

- Change the office layout from individual cubicles to an open space environment

- Replace the existing carpet

- Repaint the area

- Increase access to electrical connections

Eli was given a budget of $22,000 and 10 weeks to complete the project. The project had several starts and restarts at different points. In addition, the project work was sometimes not clearly defined, and last-minute changes were mandated. These factors resulted in lost time along with additional hours to complete tasks.

Result: The project was completed in 12 weeks, and the project budget exceeded by $4000. Overall, the project was considered somewhat successful.

After the project ended, Eli conducted a Lessons Learned session. There was an overwhelming number of stakeholders who noted communication as an improvement area. Eli asked the team to elaborate. Here are some key findings.

- Some stakeholders mentioned that information was delayed or lacked clarity. Eli communicated all critical information using email. Unfortunately, either team members provided late feedback or ignored the messages.

- Eli used Teams to communicate and SharePoint to file information. Some stakeholders mentioned they were not familiar with SharePoint, while others complained they did not have access. A few members stated that Teams was a bit confusing.

- Eli would promptly forward all critical communications to the team. However, most of the team was global and remote. This meant different working hours. The team members stated they were unable to access information on a timely basis. If any team member had any questions, they had no option but to wait until Eli accessed the information.

- Eli had tried to ensure information reached the team as quickly as possible by setting up meetings or sending emails. Unfortunately, many stakeholders were unable to attend these meetings, and many critical details were missed. Some team members complained that communication was too random and unorganized.

- Some stakeholders mentioned that a few part-time hires were reluctant to share their concerns because of the fear that their jobs might be jeopardized.

- Eli tried to communicate effectively and assumed that team members understood all instructions. However, some team members felt they never got clear instructions. Others assumed they understood and took a different direction.

- A few team members shared they were not motivated. The team members felt this was a very hectic project with no benefits. Many team members had to multitask, making the project cumbersome.

- Eli conducted several virtual meetings. Most team members stated that they never accomplished anything during these meetings. Most people were constantly talking over each other, while some others would conduct other business without muting their microphones. This resulted in everyone being on a different page.

| S. No. | Potential Communication Improvement |
| --- | --- |
| 1 | Establish a clear communication plan at project initiation, defining channels, responsibilities, and escalation paths. |
| 2 | Use multiple communication methods (e.g., email, Teams, SharePoint, instant messaging) but ensure training and access for all team members. |
| 3 | Schedule regular, structured updates (status reports, weekly check-ins) instead of ad hoc/random communication. |
| 4 | Adapt communication to global/remote teams by using asynchronous tools (recorded updates, shared dashboards) to overcome time zone barriers. |
| 5 | Provide clear, concise instructions with documented action items to avoid misunderstandings and misinterpretations. |
| 6 | Encourage open feedback channels and psychological safety so part-time hires and junior staff feel comfortable raising concerns. |
| 7 | Improve meeting facilitation by setting agendas, moderating discussions, and enforcing etiquette (mute microphones, avoid multitasking). |
| 8 | Motivate and engage team members by linking project benefits to their work, recognizing contributions, and reducing overload. |