# Final Project: Elicit Requirements and Manage Stakeholders with AI Assistance

## Introduction

Welcome to the final lab of this course, which also serves as your final project. In this session, you'll apply the tools, frameworks, and Generative AI (GenAI) techniques you've developed throughout the program.

You'll work on a business case for Shop Ease Online, a growing e-commerce company exploring AI solutions for customer support. Using this scenario, you'll leverage GenAI tools such as ChatGPT, Gemini, Claude.ai, or Copilot to perform three key program and stakeholder management actions:

- Gather and organize requirements based on a business case.

- Develop a RACI chart identifying roles and responsibilities.

- Map stakeholder engagement strategies aligned to power and interest.

## Business Case Scenario: Shop Ease Online AI Chatbot

### Background

Shop Ease Online is a growing e-commerce retailer specializing in consumer electronics. Customer inquiries have surged, but support still relies on live agents and email responses. Delays, inconsistent service, and high costs have prompted the company to explore automation.

### The Proposed Solution

Shop Ease Online proposes to implement an AI-powered chatbot that can provide instant 24/7 assistance, answer routine questions, offer order tracking, and hand off complex cases to human agents. The chatbot will integrate with Shop Ease Online's CRM and order systems and support multiple languages.

### Expected Benefits

- 30% reduction in customer service costs

- Improved CSAT from 78% to 90%

- Faster response times (under 10 seconds)

- Increased conversion during off-hour

### Key Stakeholders

The table below lists the key stakeholders responsible for driving the successful implementation of the proposal.

| Role | Power | Interest | Responsibility |
| --- | --- | --- | --- |
| Executive Sponsor (CEO) | High | High | Strategic direction & approval |
| Program Manager | High | High | Oversees implementation |
| IT/AI Lead | Medium | High | Oversees chatbot solution |
| Customer Service Manager | Medium | High | Manages adoption & training |
| Marketing Manager | Low | High | Promotes to customers |
| Data Protection Officer | High | Medium | Ensures privacy compliance |
| End Customers | Low | High | End users of chatbot |

## Final Project Lab Instructions

### Objective:

Use a Generative AI tool to complete each major step of this lab. Your results can vary depending on the tool used, so focus on maintaining clarity, justification, and traceability throughout the process.

Each step will produce a scorable deliverable aligned to your Final Project Rubric.

## Task 1: Review the Business Case

Goal: Identify what is known, what assumptions exist, and what information needs clarification before proceeding.

### Instructions:

- Review the Shop Ease AI Chatbot Business Case thoroughly.

- Use a GenAI tool to help identify:

  - Goals

  - Challenges

  - Assumptions

  - Data Gaps

  - Clarification Questions

- Organize findings in a table format.

Recommended Prompt Example:

"Based on the Shop Ease AI Chatbot Business Case, identify the key goals, challenges, assumptions, data gaps, and clarification questions that a Program Manager should address before implementation."

Deliverable (to be scored):

- A table with five labeled columns (Goal, Challenge, Assumption, Data Gap, Clarification Question)

  - Each column should include at least one case-specific entry

- Save the solution as Task1_BusinessCaseReview (.docx or .xlsx)

## Task 2: Gather Requirements (Functional and Non-Functional)

Goal: Use GenAI to brainstorm, classify, and prioritize solution requirements.

### Instructions:

- Ask your chosen GenAI tool to identify at least:

  - 8 Functional Requirements

  - 4 Non-Functional Requirements

- Use the MoSCoW prioritization method (Must Have, Should Have, Nice to Have).

- Include rationale explaining each requirement's purpose and value.

### Recommended Prompt Example:

"Based on the Shop Ease AI Chatbot Business Case, identify at least eight functional and four non-functional requirements. Classify them as Must Have, Should Have, or Nice to Have, and provide a short rationale for each."

### Deliverable (to be scored):

- A table with the listed columns (Requirement, Type, Functional/Non-Functional, Priority (MoSCoW), Rationale)

  - There should be a minimum of 12 total requirements

- Save the solution as Task2_Requirements (.docx or .xlsx)

## Task 3: Develop a RACI Chart

Goal: Use the GenAI tool to create a RACI framework that defines clear roles and responsibilities for each key stakeholder involved in the Shop Ease AI Chatbot project.

### Instructions:

- Review the list of stakeholders provided in the Business Case.

- Use a Generative AI tool to assist in identifying each stakeholder's primary role and level of involvement using the RACI model:

  - R – Responsible: Performs or executes the work

  - A – Accountable: Ultimately answerable for results or decisions

  - C – Consulted: Provides input or expertise

  - I – Informed: Needs updates or outcomes

- Include all stakeholders (Executive Sponsor, Program Manager, IT/AI Lead, Customer Service Manager, Marketing Manager, Data Protection Officer, End Customers).

- Define each stakeholder's overall role and at least one RACI designator that describes their engagement in the project.

Recommended Prompt Example:

"Based on the Shop Ease AI Chatbot Business Case, identify key roles and responsibilities for each stakeholder using the RACI format. Include a short role definition and at least one RACI designator for each person."

Deliverable (to be scored):

- A single table showing all stakeholders with the listed columns (Stakeholder, Role Description, RACI Designator(s))

  - Ensure all seven stakeholders are included.

  - Each stakeholder should have a clear, case-specific role description and one or more valid R/A/C/I entries.

- Save the solution as Task3_RACI (.docx or .xlsx)

## Task 4: Map Stakeholder Engagement Strategies

Goal: Develop tailored engagement strategies using the Power/Interest Model.

Instructions:

- Include all stakeholders listed in the business case.

- For each stakeholder, define:

  - Power and Interest Level

  - Engagement Strategy

  - Communication Method (e.g., email, meeting, dashboard)

  - Communication Frequency

Recommended Prompt Example:

"Based on the Shop Ease AI Chatbot Business Case, develop stakeholder engagement strategies for each stakeholder using the Power/Interest model. Include communication method, frequency, and strategy."

Deliverable (to be scored):

- A table with columns (Stakeholder, Power, Interest, Strategy, Communication Method, Frequency)

  - Include a minimum of 6 stakeholders

- Save the output as Task4_StakeholderEngagement (.docx or .xlsx)

## Task 5: Reflection

Goal: Reflect on your use of Generative AI in this lab and its value in business analysis and project management.

Instructions:

- Write a short narrative (approx. 200–300 words) addressing:

- How Generative AI helped you complete this lab faster or with better insight.

- What limitations you observed in the AI's responses.

- How a manager or business analyst could validate or improve AI outputs before use.

Recommended Prompt Example:

"Write a short reflection (200–300 words) describing how AI helped, what limitations you noticed, and how you would validate the AI's outputs."

Deliverable (to be scored):

- A short essay or paragraph addressing all three prompts

- Save the output as Task5_Reflection (.docx or .xlsx)