# Scenario: Inventory Management System Upgrade Project

Sunil is an operations manager. He has had little project management training. However, when his manager, Ram, insisted, Sunil accepted the project manager role for an inventory management system upgrade project. The aim of this project was to replace an outdated inventory management system that involved several manual steps with a new automated system. As project manager, Sunil was tasked with managing the software upgrade and developing automated solutions to eliminate the manual steps. The team finished the work; however, it was three weeks behind schedule and 25% over budget.

When the project started, Ram had asked Sunil to do his best. However, this work went above and beyond what he normally did in operations. Ram was the project sponsor, and based on time constraints, Ram and Sunil agreed to forego the Project Charter process and use their conversation as the basis to move the project forward.

Ram was not exactly sure about the time and cost expectations for the system upgrade when Sunil was assigned. Ram had made a commitment to management to complete the project in two months. He also estimated that the project would not exceed $25,000. He based this estimate on the best information he had available at the time. Ram's assessment, however, was based on what he knew rather than on data. Ram stated he would work with Sunil on the project to determine the exact requirements. Ram consistently shared new information with Sunil as the project entered the planning and execution phases.

Sunil initially tried to perform all project tasks by himself. He soon realized that this project was far more than he could handle on his own. In addition, Sunil realized that he needed a Subject Matter Expert (SME) for support. Ram did his best to find other resources to help Sunil as the project progressed.

Priya and Alex were assigned to the project two weeks after it started. Alex was an innovator. He worked tirelessly to develop new automated solutions and would reveal his work to the rest of the team periodically. Priya was a process manager. It took some time, but she was able to address some issues that caught the team by surprise and were not anticipated at the beginning of the project.

Halfway through the project, Alex stumbled upon an alternative software solution that was better than what was originally planned. The software was more expensive but provided far more functionality than the original software that had been planned. Priya and Alex worked hard to develop solutions. They acquired the software, updated the system, and automated many previously manual steps in the process.

When the final solution was provided, Ram had some questions and proposed some modifications. In the end, the project was completed. However, it was completed behind schedule, and the proposed budget for the project was exceeded.

Exercise

Identify at least five reasons for project failure in the above scenario.