| S. No. | Potential Reason |
| --- | --- |
|  | Scope Creep: The project was not well defined at conception. Requirements changed as the project progressed. There was no Integrated Change Control function. Changes were not reviewed and approved prior to implementation. |
|  | Inadequate project management experience: Sunil had limited training and attempted to manage the project alone initially, resulting in poor planning and resource allocation. |
|  | Poor Estimation Ram provided an estimate of how long the project would take and budget requirements without any data to support his estimate. |
|  | Poor Planning This project did not follow the best practices in Project Initiation and Planning. No charter is a key omission that leads to likely project failure more times than not. |
|  | Poor Quality Management There is no indication that quality assurance was accomplished. The final solution was delivered and had issues. |
|  | Risk Management Risks need to be identified early in the project. Responses need to be developed. There was little or no risk management. Risks did occur, and the team was caught by surprise. |
|  | Resource Management There was no initial analysis to determine what resources would be required to plan and implement this project. Resources were added on a reactive versus proactive basis. Sunil initially planned to do the project by himself. Key team members (Priya and Alex) joined two weeks late, reducing early productivity and coordination. |